Group Name: LEAN

Date of Meeting: 02/11/2016

Location of Meeting: SSC 014

Start and End Times: 8:00 - 9:15

Members Attending: Justin, Jeremy, Jorge

Members Not Attending: Robert (sick with pneumonia)

Guests Attending: None

Review of Current and Pending Milestones

The installation and configuration milestones that were scheduled to be started this week were moved to next week.

Test cases scheduled to be discussed this week were distributed to all team members via Google Drive.

Summary of Progress on Action Items Due At This Meeting (Member Reports)

Justin submitted what he thinks is a test case for server and pod initialization to groups google drive.

Jeremy provided some test case documentation.

Discussion of Current Group Status WRT Current and Pending Milestones

We are waiting on Dr. Gallagher to contact purchasing and will be waiting to hear from purchasing. We are actively working forward on creating a test document and providing reports on our research for our individual tasks.

Decisions with Respect to LONG TERM WHOLE GROUP GOALS.

No major decisions made in the long term as we are on schedule pending we obtain parts soon.

Discussion of Action Items and Action Item Assignment for Next Meeting

Justin - Will write up test cases for two server related requirements.

Jeremy - Will write up test cases for three pod related requirements. Will transfer all requirements to the test case document and give them an ID.

Robert - Will write up test cases for two server related requirements.

Jorge - Will write a report for configuring raspbian in a windows emulator and configuring VPN networking.