Group Name: LEAN

Date of Meeting: 04/14/2016

Location of Meeting: SSC 014

Start and End Times: 8:00 - 9:15

Members Attending: Jeremy, Jorge, Robert, Justin

Members Not Attending:

Guests Attending: Dr. Gallagher

**Review of Current and Pending Milestones**

Python scripts for the database writes are finished. Server code and database writes are all working

Method for manipulating the metric that determines routing has been established.

Development of the sensor scripts is continuing. Waiting for the adaptor for the GPS sensor to come in.

Working on ideas for the presentation and the poster.

**Summary of Progress on Action Items Due At This Meeting (Member Reports)**

Robert and Justin - Has the database write scripts done. Server and client communicating and writing to database.

Jorge - Network is working.

Jeremy - Ordered another part to make the GPS sensor work, continued work on the sensor scripts. Started merging sensor scripts with client/server scripts.

**Discussion of Current Group Status WRT Current and Pending Milestones**

More testing and integration by all

**Decisions with Respect to LONG TERM WHOLE GROUP GOALS.**

No new decisions made. Continue work as scheduled.

**Discussion of Action Items and Action Item Assignment for Next Meeting**

Robert -Set static IP for server

Justin - Work on information for poster

Jeremy - GPS sensor, and integration of sensor scripts with DB.

Jorge/Antonio - Test document for routing and adding antennas